Change Order Request

July 8, 2016

Chinn Construction, LLC

14715 NE 95th Street, Suite 101

Redmond, WA 98052

Attn: 	Charlie Poggemann

Re:	Hadley Apartment Project – Change Order Request – ASI-024R Shower Changes FINAL

Charlie,

One Way Plumbing total cost for work June 16 through June 29 for ASI-024R is $5,853 + 10% OH&P = $6,438.

Contingent upon no further work being requested due to ASI-024R, this will be the final COR for this issue.  Please issue an official Change Order at your earliest convenience.

Let me know if you have any questions or comments.  Thank you.

Sincerely,

Richard Donelson

Project Manager / Estimator

LEED® Green Associate

richd@owpllc.net

425-591-4296 cell