Change Order Request

April 12, 2016

Chinn Construction, LLC

14715 NE 95th Street, Suite 101

Redmond, WA 98052

Attn: 	Charlie Poggemann

Re:	Hadley Apartment Project – Change Order Request

Charlie,

Per Chinn direction, One Way Plumbing will install a gas line to the Skylounge room 613 for an added gas cooktop range.  Total cost is $1,719 + 10% OH&P = $1,891.  Please let me know if you have any questions or comments.  Thank you.

Sincerely,

Richard Donelson

Project Manager / Estimator

LEED® Green Associate

richd@owpllc.net

425-591-4296 cell