Change Order Request

November 14, 2016

Chinn Construction, LLC

14715 NE 95th Street, Suite 101

Redmond, WA 98052

Attn: 	Charlie Poggemann

Re:	Hadley Apartment Project – Change Order Request – Extend Rain Runnel Piping

Charlie,

Per direction from Chinn, OWP extended the downspout piping from the building to the rain runnel by hand digging.  Total cost is $968 + 10% OH&P = $1,065.  Please issue an official Change Order at your earliest convenience.

Let me know if you have any questions or comments.  Thank you.

Sincerely,

Richard Donelson

Project Manager / Estimator

LEED® Green Associate

richd@owpllc.net

425-591-4296 cell